## Slide 1: Business Case/Proposal
Sue Byeon

## Slide 2: Executive Summary
Legacy manual task assignment incurs operational costs, reduces service quality, and lowers customer satisfaction in telecom.
But with an Automated Technical Task Matching System,
1
Automated Matching
Matches best technician to job based on skillset
2
Faster Service
Improves connectivity
3
Happier Customers
Raises satisfaction scores

## Slide 3: Industry Context
Focus Industry: | Telecommunications
Population Impacted: | Individuals & Business needing reliable internet
Key Challenges: | Inefficient technician management Outdated scheduling system Unmet service requests
Notes: Content: Briefly introduce the industry, trends, and why this area matters. Quantify the scale or market size if possible.
Purpose: Provides context and relevance. Why should the audience care?

## Slide 4: Problem Statement
Business Problem: Customers rely on fast, reliable connections for work, school, and social life. However, despite advanced network technology, service quality suffers when technician assignments are misaligned—leading to lost trust and dissatisfaction. It’s like serving gourmet meals with fast-food delivery—great product, poor experience.
Business Impact: Losing $X million/year from churn
Notes: Content: Clearly articulate the business problem. Who is affected? What is the scale and cost? Use data and examples.
Purpose: Frames the need for action and builds urgency.

## Slide 5: Current State Analysis
Current Key Metrics:
  Operational Cost Savings
  Technician Productivity
  Customer Dissatisfaction rate
  Missed tasks rate
  Incomplete rate
Task request
Manual / rule-based assignment — relies on availability or location only
Dispatcher assigns manually
No expertise matching — ignores technician skill or task complexity
Technician assigned randomly
Frequent mismatches → failed work orders & costly rework
Task execution
Outcome
Customer dissatisfaction — delays & missed appointments
Technician frustration & burnout
Low morale → high turnover & labor risks
Notes: Content: Describe the current process/system. Show inefficiencies, pain points, and gaps using visuals (charts, diagrams).
Purpose: Deepens understanding of the problem’s impact and provides a baseline for improvement.
Task assignment is often random and manual or rule-based, relying only on availability or location.
Current methods do not consider technician expertise, performance history, or task complexity.
Technicians are frequently mismatched to jobs, leading to failed work orders and costly rework.
Customer satisfaction suffers due to missed appointments, delays, and unsuccessful service visits.
Technicians experience frustration and burnout when given tasks outside their skill level.
Low morale increases turnover risk and potential labor disputes or union actions.

## Slide 6: Risks of Inaction
Financial
Escalating rework costs from failed assignments (e.g., truck rolls, technician overtime)
Lost revenue due to missed SLAs and churn from dissatisfied customers
Operational
Continued inefficient scheduling → technician idle time and misallocations
Increased turnover and burnout, driving up recruiting and training costs
Reputational
Decline in customer trust and satisfaction scores
Risk of negative reviews, regulatory scrutiny, or union action due to poor working conditions
Inability to scale → foregone market opportunities and lose industry competitiveness
Stagnant service capacity limits ability to handle growth
Notes: Content: Consequences of not solving the problem (financial, operational, reputational). Quantify if possible.
Purpose: Increases the perceived importance of acting now.

## Slide 7: Proposal/Technical Solution Overview
Introducing an automated technician-task matching system
OLD
Manual process
NEW
task assignment ensures best technician is matched to each job
Availability-based assignment
Intelligent matching engine uses data on skills, experience, and past performance
Notes: Content: Introduce your technical solution at a high level. What is it? How will it solve the problem?
Purpose: Shifts the audience from the problem to envisioning a solution.

## Slide 8: Implementation Plan
Business Understanding
Data Understanding
Data Preparation
Evaluation
Modeling
Deployment
Determine objectives & success criteria
Identify & collect data
EDA
Clean, transform, and standardize data
Model selection
Assess results vs objectives
User acceptance testing
Integrate model into current system
Document process
System Training
Assess Situation
Create Project Plan
Develop algorithm
Fine tuning
Test & validate model
Develop continuous Improvement plan
Develop Monitoring and Maintenance Plan
Notes: Content: Walk through the phases: design, build, test, deploy, maintain. Use a lifecycle diagram or roadmap.
Purpose: Shows you have a structured approach and understand the delivery process.
Project Plan - I'd like to remind everyone of the CRISP-DM 6-stage approach to data mining that works well for many projects and plans. Requirements gathering - this tells you what is needed from a data, architecture, resources, time, measurement, and project scaling perspective, essential elements of the plan. This plan is for YOU to complete your project so build a plan that will allow you do to this (solo or team), I'm not expecting anything extensive unless that's something you need and prefer to work with, anything that gets the project done and constitutes a plan to get there works for this!

## Slide 9: Requirements overview
Technical Resources
Access to historical technician and task performance data for model training.
A machine learning environment (e.g., AWS SageMaker) for building and deploying predictive models
A Go-based backend framework for handling API calls and assignment logic.
Human Resources
Data scientists/ML engineers to build and refine the prediction model.
DevOps engineers to manage deployment, monitoring, and scaling.
Project managers to oversee progress, milestones, and stakeholder alignment.
Containerization tools such as Docker for packaging the application.
CI/CD pipeline setup (e.g., GitHub Actions) for automated deployment.
Monitoring and observability tools like Prometheus and Grafana on a dashboard in powerBI.
A cloud infrastructure account (AWS or equivalent) to host services
Backend developers (Go) to implement the microservice and APIs.
Training support for dispatchers, technicians, and managers to adopt the new system.
Notes: Content: Outline people, technology, budget, and time needed. High-level only.
Purpose: Sets realistic expectations for investment.
PM team
Analyst team
Backend/frontend
IT operations
Change management
Support team

## Slide 10: Timeline and Roles
Week | 1-2 | 3-5 | 6-11 | 12-14 | 15-16 | 17+
Phase | Plan | Design | Dev | Testing | Deploy | Maint
Activities | Req's | Arch | Build | QA | Go-live | Ops
Roles | PM, BA | Arch, UX | Dev, QA | QA, Users | PM, IT | IT, Support
Phase | Roles Involved
Planning | Project Manager, Analyst
Design | Architect, UX Designer
Development | Developers, QA Engineers
Testing | QA, End Users
Deployment | IT, Project Manager
Maintenance | IT Support, Ops
Notes: Content: Gantt chart or timeline showing key milestones/deliverables, assigned roles, resources, duratio., dependencies.
Purpose: Demonstrates planning and organizational capability.

## Slide 11: Benefits & Expected Outcomes
Higher task completion rates by matching jobs to the technicians most likely to succeed.
Reduced rework and repeat visits, saving time and lowering operational costs.
Improved customer satisfaction through faster, more reliable, and on-time service.
Increased technician satisfaction by assigning tasks aligned with skills and experience.
Lower risk of technician burnout or turnover by avoiding repeated mismatched assignments.
Profits
Metrics
Notes: Content: Detail benefits (financial, operational, strategic). Quantify improvements (ROI, efficiency gains, user satisfaction). Compare to baseline.
Purpose: Clearly shows the value proposition and why the project is worth doing.

## Slide 12: Success metrics
Metrics | Baseline | Target
Operational Cost Savings |  | 
Technician Productivity |  | 
Customer Dissatisfaction rate |  | 
Missed tasks rate |  | 
Incomplete rate |  | 
Milestones & Measurement Plan

## Slide 13: Risk Management & Mitigation
Data quality issues: Inaccurate, incomplete, or biased historical data could reduce the accuracy of predictions.
Not having enough specialized trained technicians for the demand
Expensive infrastructure: Running large-scale machine learning models and real-time systems may require costly cloud resources.
Change management resistance: Companies may hesitate to replace long-standing manual scheduling processes with automation.
Notes: Content: Identify top risks (technical, operational, adoption) and how you’ll mitigate them.
Purpose: Shows forethought and increases stakeholder confidence.