## Slide 1: Business Case/Proposal
Sue Byeon

## Slide 2: Executive Summary
Legacy manual task assignment incurs operational costs, reduces service quality, and lowers customer satisfaction in telecom.
But with an Automated Technical Task Assignment System,
Automated Matching | Faster Service | Happier Customers
Matches best tech to each job based on skillset | Improves connectivity | Raises satisfaction scores

## Slide 3: Industry Context
Focus Industry: | Telecommunications
Population Impacted: | Individuals & Business needing reliable internet
Key Challenges: | Inefficient technician management Outdated scheduling system Unmet service requests
Notes: Content: Briefly introduce the industry, trends, and why this area matters. Quantify the scale or market size if possible.
Purpose: Provides context and relevance. Why should the audience care?

## Slide 4: Problem Statement
Business Problem: Customers rely on fast, reliable connections for work, school, and social life. However, despite advanced network technology, service quality suffers when technician assignments are misaligned—leading to lost trust and dissatisfaction. It’s like serving gourmet meals with fast-food delivery—great product, poor experience.
Business Impact: Losing $X million/year from churn
Current Data:
  Operational Cost Savings
  Technician Productivity:
  Customer Dissatisfaction rate
  Missed tasks rate
  Incomplete rate
Notes: Content: Clearly articulate the business problem. Who is affected? What is the scale and cost? Use data and examples.
Purpose: Frames the need for action and builds urgency.

## Slide 5: Current State Analysis
Task assignment is often random and manual or rule-based, relying only on availability or location.
Current methods do not consider technician expertise, performance history, or task complexity.
Technicians are frequently mismatched to jobs, leading to failed work orders and costly rework.
Customer satisfaction suffers due to missed appointments, delays, and unsuccessful service visits.
Technicians experience frustration and burnout when given tasks outside their skill level.
Low morale increases turnover risk and potential labor disputes or union actions.
Notes: Content: Describe the current process/system. Show inefficiencies, pain points, and gaps using visuals (charts, diagrams).
Purpose: Deepens understanding of the problem’s impact and provides a baseline for improvement.

## Slide 6: Risks of Inaction
Lose customers and industry competitiveness
Not expand and scale up with workforce and services
Notes: Content: Consequences of not solving the problem (financial, operational, reputational). Quantify if possible.
Purpose: Increases the perceived importance of acting now.

## Slide 7: Proposal/Technical Solution Overview
Design a automated system that matches technicians to task that is based on their skillset
Notes: Content: Introduce your technical solution at a high level. What is it? How will it solve the problem?
Purpose: Shifts the audience from the problem to envisioning a solution.

## Slide 8: Solution Lifecycle & Implementation Plan
Phase | Key Activities | Deliverables | Duration
1. Planning | Gather requirements, define scope, approvals | Project Charter, Requirements | 2 weeks
2. Design | System architecture, UI/UX design | Design Docs, Wireframes | 3 weeks
3. Development | Coding, integrations, unit testing | Codebase, Test Reports | 6 weeks
4. Testing | System, user acceptance, bug fixing | QA Reports, UAT Sign-off | 3 weeks
5. Deployment | Go-live, data migration, training | Live System, Training Docs | 2 weeks
6. Maintenance | Support, monitoring, optimizations | Support Plan, Updates | Ongoing
Notes: Content: Walk through the phases: design, build, test, deploy, maintain. Use a lifecycle diagram or roadmap.
Purpose: Shows you have a structured approach and understand the delivery process.

## Slide 9: Resources Needed
Technical Resources
  Access to historical technician and task performance data for model training.
  A machine learning environment (e.g., AWS SageMaker) for building and deploying predictive models.
  A Go-based backend framework for handling API calls and assignment logic.
  Containerization tools such as Docker for packaging the application.
  CI/CD pipeline setup (e.g., GitHub Actions) for automated deployment.
  Monitoring and observability tools like Prometheus and Grafana.
  A cloud infrastructure account (AWS or equivalent) to host services.
Human Resources
  Data scientists/ML engineers to build and refine the prediction model.
  Backend developers (Go) to implement the microservice and APIs.
  DevOps engineers to manage deployment, monitoring, and scaling.
  Project managers to oversee progress, milestones, and stakeholder alignment.
  Training support for dispatchers, technicians, and managers to adopt the new system.
Notes: Content: Outline people, technology, budget, and time needed. High-level only.
Purpose: Sets realistic expectations for investment.

## Slide 10: Timeline and Roles
Include a slide showing a high-level timeline of the project, roles assigned, resources needed, and dependencies.
Week | 1-2 | 3-5 | 6-11 | 12-14 | 15-16 | 17+
Phase | Plan | Design | Dev | Testing | Deploy | Maint
Activities | Req's | Arch | Build | QA | Go-live | Ops
Roles | PM, BA | Arch, UX | Dev, QA | QA, Users | PM, IT | IT, Support
Phase | Roles Involved
Planning | Project Manager, Analyst
Design | Architect, UX Designer
Development | Developers, QA Engineers
Testing | QA, End Users
Deployment | IT, Project Manager
Maintenance | IT Support, Ops
Notes: Content: Gantt chart or timeline showing key milestones, assigned roles, dependencies.
Purpose: Demonstrates planning and organizational capability.

## Slide 11: Benefits & Expected Outcomes
Higher task completion rates by matching jobs to the technicians most likely to succeed.
Reduced rework and repeat visits, saving time and lowering operational costs.
Improved customer satisfaction through faster, more reliable, and on-time service.
Increased technician satisfaction by assigning tasks aligned with skills and experience.
Lower risk of technician burnout or turnover by avoiding repeated mismatched assignments.
Profits
Metrics
Notes: Content: Detail benefits (financial, operational, strategic). Quantify improvements (ROI, efficiency gains, user satisfaction). Compare to baseline.
Purpose: Clearly shows the value proposition and why the project is worth doing.

## Slide 12: Risk Management & Mitigation
Data quality issues: Inaccurate, incomplete, or biased historical data could reduce the accuracy of predictions.
Not having enough specialized trained technicians for the demand
Expensive infrastructure: Running large-scale machine learning models and real-time systems may require costly cloud resources.
Change management resistance: Companies may hesitate to replace long-standing manual scheduling processes with automation.
Notes: Content: Identify top risks (technical, operational, adoption) and how you’ll mitigate them.
Purpose: Shows forethought and increases stakeholder confidence.

## Slide 13: Project Objective – vision/mission
Technician burnout: Repeated mismatches with overly difficult tasks increase stress and attrition.
Customer dissatisfaction: Missed or delayed appointments damage customer trust and brand reputation.
High rework rates: Poor matches lead to failed work orders, creating costly repeat visits.
Inefficient task allocation: Random or availability-based assignments waste resources and increase operational costs.