## Slide 1
 |  | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9
Discovery | Design |  |  |  |  |  |  |  |  | 
 | Detailed Requirements |  |  |  |  |  |  |  |  | 
 | Testing Plan |  |  |  |  |  |  |  |  | 
 | Project Plan |  |  |  |  |  |  |  |  | 
Data | Data Engineering |  |  |  |  |  |  |  |  | 
 | Feature Engineering |  |  |  |  |  |  |  |  | 
Modeling | Model Development |  |  |  |  |  |  |  |  | 
 | Web-App Development |  |  |  |  |  |  |  |  | 
 | Final Readout |  |  |  |  |  |  |  |  | 
Automated Task Assignment System – Sue Byeon
Project Status: <Status color, green, amber, or red>
Risk and Issues | Description | 
Any risk | Any potential risk that MAY happen and potentially delay the project, it can be mitigated with proper planning, so provide your mitigation plan here | <Risk usually is amber>
Issue | Once the risk occurs, it becomes an issue, in that case it requires immediate attention and should be fixed to avoid any serious affects | Issue is usually red

## Slide 2
Completed Data Transformation: Performed data cleaning and feature engineering to prepare the dataset for analysis.
Conducted Exploratory Data Analysis (EDA): Analyzed data distributions, identified patterns, and visualized key relationships to inform modeling decisions.
Imported Data into a Database: Loaded processed data into a database for efficient querying and management.
Developed Machine Learning Algorithm: Selected, trained, and fine-tuned an appropriate ML model based on project objectives.
Model Evaluation: Assessed model performance using relevant metrics (e.g., accuracy, precision, recall) and validated results.
Developed Necessary Queries and API Calls: Created and tested queries and API endpoints to support data retrieval and model interaction.
Accomplishments
Next Steps
Design UI Components: Create user interface elements for interacting with the model and displaying results.
Integrate Frontend and Backend: Connect the user interface with backend services and machine learning APIs.
Create Cloud Environment for Deployment: Set up cloud infrastructure to host the application and ML model.
Prepare Final Presentation: Summarize the project, results, and key learnings for stakeholder review.