## Slide 1: Data-Driven Marketing Intelligence for Calzado Paez (Peru) Capstone Project Solo Team: Ines Paez Date: September 28, 2025

## Slide 2: Business Case

## Slide 3: The Project
Marketing campaigns are often broad, leading to inefficient spend and lower ROI.
Calzado Paez lacks a systematic way to identify high value audience, high-engagement content and marketing campaigns that can drive sales.
Customer purchase and social media data exists but is not being fully leveraged for segmentation, and campaign personalization.
By running a content performance analysis and consumer segmentation, Páez can optimize marketing strategy, and increase sales.

## Slide 4: The History
Calzado Páez is a Peruvian family-owned footwear brand with over 50 years in the market. Traditionally, the company’s sales have been driven by its brick-and-mortar stores. While it has established an online presence through its e-commerce site, email campaigns, and social media platforms, digital strategy and technology adoption are not yet core strengths.
Although customer data is being collected from various channels, it has not been systematically analyzed to inform marketing strategy. Current campaigns are designed with limited personalization, resulting in broad targeting and less efficient use of resources. As a result, marketing decisions continue to rely heavily on intuition and experience rather than data-driven insights.

## Slide 5: Approach
Data Collection & Integration: Gather data from Mailchimp, the e-commerce platform, Instagram, and Facebook.
Data Preprocessing & Cleaning: Ensure consistency across datasets, handle missing values, and prepare features for analysis.
Data Analysis & Modeling:
  Customer Segmentation: Apply clustering techniques (e.g., K-means, hierarchical, DBSCAN) on purchase history, demographics, and engagement behavior to define actionable customer groups.
  Content Recommendation: Analyze post-level engagement (images, reels, captions) to identify which content types resonate most with each segment.
Insights & Recommendations: Deliver findings through a prototype dashboard, providing the marketing team with clear, data-driven guidance for campaign design.

## Slide 6: Benefits
More efficient marketing campaigns by targeting to the right customer segments.
Data-driven content creation strategy that maximizes engagement and conversions.
A foundation for ongoing data driven decision-making in the company’s marketing operations.
Competitive advantage in the Peruvian footwear and retail market through advanced use of data science.

## Slide 7: Proposal

## Slide 8: Executive Summary
Calzado Páez, a family-owned Peruvian footwear brand, seeks to strengthen its marketing strategy by leveraging customer and campaign data that is currently underutilized. Although the company actively engages in email marketing, e-commerce, and social media, these data sources remain siloed and have not been systematically analyzed.
This project proposes the development of a data-driven marketing intelligence system that integrates data across channels to deliver actionable insights. The system will focus on two key components:
Customer Segmentation – clusters customers based on purchase behavior, demographics, and engagement, enabling more targeted and effective campaigns.
Content Recommendation Model – identifies which social media posts (images, reels, captions) generate the highest engagement and sales.
The expected outcome is a prototype decision-support tool that empowers Páez’s marketing team to make smarter, data-informed decisions. By reducing marketing inefficiencies and improving customer engagement, the project aims to ultimately boost overall sales performance.

## Slide 9: Objective
The overall objective is to integrate data science into Páez’s marketing decision-making, enabling smarter investments, stronger customer engagement, and long-term business growth.
Vision: To empower Calzado Paez with data-driven marketing intelligence that transforms raw customer and campaign data into actionable strategies.
Mission: To design and implement a prototype decision-support tool that leverages customer, sales, and social media data to:
Segment customers for more targeted and effective campaigns.
Recommend high-engagement content for social platforms.

## Slide 10: Challenges
Data Quality: Customer data may contain missing values, duplicates, or inconsistencies that require significant preprocessing.
Integration: Combining data from multiple sources (Mailchimp, e-commerce, social media) into a unified dataset will be technically challenging.
Time Constraints: Processing and analyzing multiple data sources within the capstone timeline may be challenging.
Privacy & Compliance: Handling customer records must comply with data protection standards.

## Slide 11: Alternatives
Narrowing the Focus: Concentrating on a single model (e.g., customer segmentation or content recommendation) instead of both.
Simplified Dashboard: Delivering insights through static reports or visualizations instead of a fully interactive decision-support tool.

## Slide 12: Expected Outcomes
Result | Activity | Description
Customer Segmentation | Activity 1.1: Customer Data Integration | Merge e-commerce purchase data with email marketing subscriber data and social media data.
 | Activity 1.2: Segmentation Modeling | Apply clustering algorithms (K-means, hierarchical, DBSCAN) on purchase frequency, recency, and demographics. Validate clusters with business interpretability.
 | Activity 1.3: Campaign Strategy Recommendations | Define customer personas for each cluster. Suggest targeted campaigns per segment (e.g., high-value customers vs. discount-driven customers).
Content Recommendation System | Activity 2.1: Data Collection & Preprocessing | Gather Instagram and Facebook engagement data (likes, comments, shares, reach). Collect campaign performance from Mailchimp. Clean and standardize datasets (language, missing values).
 | Activity 2.2: AI Agent Development | Train a model to identify which content characteristics drive engagement.
 | Activity 2.3: Prototype Recommendation Output | Generate a content scoring system for new posts. Provide recommendations on caption styles, post timing, and media formats.

## Slide 13: Timeline
Tasks | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10
Task1: Data Collection, Integration and Cleaning | X | X | X | X |  |  |  |  |  | 
Task2: Customer Segmentation |  |  |  | X | X | X |  |  |  | 
Task3: Content Recommendation Model |  |  |  |  | X | X | X |  |  | 
Task4: Decision Support Tool Development |  |  |  |  |  |  | X | X |  | 
Task5: Testing & Validation |  |  |  |  |  |  |  | X | X | 
Task7: Reporting |  |  |  |  |  |  |  |  |  | X

## Slide 14: Sustainability & Exit Strategy
Sustainability
Models and dashboard will be built using open-source tools (e.g. Python) ensuring no recurring licensing fees.
Documentation will be provided so the Páez marketing team can continue using and updating the system.
System is modular, allowing future integration with additional data sources (e.g., brick and mortar store sales, Google Ads).
Exit Strategy
If Facebook data access remains inaccessible, the project will pivot to focus exclusively on Instagram, Mailchimp and e-commerce data.
A simplified reporting dashboard can be delivered even if some models cannot be fully implemented.
Comprehensive documentation and step-by-step guidelines will ensure the Páez marketing team can continue using and building upon the project outputs beyond the capstone.

## Slide 15: Risk Management
Risk | Response/Control Measures
Risk1: Data Quality Issues Customer data may contain missing, inconsistent, or duplicate records, which could affect model accuracy. | Implement robust data cleaning and validation procedures. Use imputation methods for missing data where appropriate. Document assumptions and limitations of the dataset for transparency.
Risk2: Model Scope and Timeline Constraints The project timeline may not allow for the full implementation of all planned models. | Prioritize key components: begin with the model likely to deliver the most immediate business value. Maintain a flexible project plan; deliver a working prototype first, then refine models if time allows. Schedule weekly progress checkpoints to monitor milestones and adjust workload.
Risk3: Operational Considerations Adoption may be influenced by internal staff interpretation and capacity. | Provide training and clear guidelines to ensure staff can interpret and apply dashboard outputs effectively.

## Slide 16: Investment
Category | Description | Estimated Cost
Data Access | Exporting Mailchimp, ecommerce data, and social media data via API or download | $0
Software / Tools | Python, R, Jupyter, Scikit-learn, TensorFlow/PyTorch, visualization libraries (Streamlit/Plotly/PowerBI Community) | $0
Cloud / Storage (Optional) | Google Colab, Kaggle, or limited AWS/GCP/Azure usage for model training | $0–200
Documentation & Reporting | Time for preparing reports, dashboards, and presentations (capstone work) | $0
Contingency / Miscellaneous | Minor unexpected expenses (e.g., additional software tools or cloud storage) | $50–100
 | Total Estimated Budget (Capstone Project Level) | $0-$300

## Slide 17: Thank you
Ines Paez
inespaez@u.northwestern.edu

## Slide 18: Appendix